Midterm Report

Tasks Completed

|  |  |  |
| --- | --- | --- |
| **Group Member** | **Task** | **Description** |
| Austin |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
| Jasmyn |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
| Kyle | Connected Database | Connected the database to the website. This allows the products page to be filled and the user to either log in or create an account. |
|  | Filters | Connected the filters to the database. The filters are dynamically generated with all the available values (Ex. No values that have no products). The products also filter when the user adds filters. |
|  | Account Dialog | When the user clicks on the account link in the navigation bar, a dialog will pop up. This dialog lets the user either sign in or create an account. Once the user signs in or creates an account the dialog will change and either allow the user to stay on their current page or go to their account page. |
|  |  |  |

Progress Made

So far we have been making good progress with our web project. We have completed all of our scheduled tasks before they have been due. We have also gone further ahead than what is due the current week, for example we have the account creation/login working and that isn’t due until next week. We have ran into some small problems with the server though. We are using PHP so Jim’s server isn’t working for our project and Jeff’s server isn’t allowing us to use the triggers (check constraints) we created.

Future Goals

We still have plenty of future goals that we would like finished. Here are a list of the things that we would like to see finished in the future: account page, regular expressions used for account info, more styled about us page, improve contact us page, shopping cart, and mobile version of website.

Here is a more detailed list of the portions that we would like finished.

Account Page

* Allow user to change his account info.
* Have order history.

About Us Page

* Have a more stylized about us page.
* Add more pictures.

Contact Us Page

* Create a more meaningful contact us page.

General

* Create helper functions that will check data with regular expressions (Phone number).
* Create a helper function that will check a whole form, and return true if all the information is correctly entered.

Tutorial Page

* Do something with this page?